MASTER'S THESIS RESEARCH HANDOFF

# GPU & LLM Inference Systems
Research Dossier

Primary direction: correctness-aware kernel qualification and dispatch for LLM inference

Research state as of 22 September 2026

Purpose: a self-contained handoff for continuing thesis research, implementation, experiments, and publication planning.

Current recommendation Do not commit the thesis to a broad “LLM inference optimization” or “GPU kernel generation” topic. The best surviving direction is to measure when nominally interchangeable high-performance kernels/backends change model behavior, then design the fastest qualification/selection mechanism that preserves an explicit correctness contract. The exact mechanism remains contingent on the first 2–4 weeks of measurements.

# Contents

• 1. Executive decision

• 2. Researcher context, constraints, and target roles

• 3. What the frontier already solves

• 4. Candidate thesis directions considered and adversarial verdicts

• 5. Primary thesis dossier: SafeDispatch / KernelGuard

• 6. First decisive experiments and kill tests

• 7. Twelve-week research plan

• 8. Implementation and evaluation blueprint

• 9. Alternate pivots if the primary hypothesis fails

• 10. Publication, open-source, and career story

• 11. Handoff instructions for the next researcher/session

• 12. Source ledger and references

• Appendix A. Supplied resume/JD evidence

• Appendix B. Working definitions and metrics

How to use this document Read Sections 1–6 before writing code. Section 6 contains the earliest kill tests; Section 8 contains the implementation blueprint. Do not treat the working system name or exact mechanism as fixed until the measurement phase survives its kill criteria.

# 1. Executive decision

Recommended research area: hardcore GPU and LLM inference systems, with numerical/model-output correctness treated as a first-class performance constraint.

Working thesis direction: Correctness-aware GPU kernel/backend qualification and selection for LLM inference. A runtime dispatcher is the ambitious version; an offline or deployment-time qualification gate is the fallback if the risk is mostly static.

Core research question: Can an LLM inference system select the fastest kernel/backend for a workload regime while predicting and preventing substitutions that materially change model outputs?

Why this direction survives current literature: performance-aware dispatch exists; numerical drift measurement exists; stronger kernel correctness verifiers exist; deterministic-serving mechanisms exist; and selective numerical stabilization exists. What remains less directly answered in public work is a serving decision mechanism that combines kernel-level performance choice with downstream model-behavior risk under real activations and dynamic workload regimes. This is a conservative gap statement, not a claim that no unpublished system exists.

Research status MEASURE-FIRST. Novelty confidence: medium. Career fit: very high. Three-month feasibility: high if the first claim is kept narrow and one-GPU experiments are the critical path. Runtime dispatch and multi-GPU extensions are stretch goals, not prerequisites.

# 2. Researcher context, constraints, and target roles

## 2.1 Existing strengths from the supplied resume

• Production backend and distributed-systems experience: high-throughput services, latency optimization, reliability, observability, asynchronous systems, databases, and Kubernetes.

• A strong recent ML-systems signal: a transparent CRIU-based checkpoint/restore platform for multi-GPU, cross-node training, including CPU/GPU process state, Kubernetes, CUDA, NCCL, PyTorch, recovery, and measured speedups.

• Existing systems research direction: fault-tolerant distributed ML infrastructure, heterogeneous compute, scheduling, and recovery.

• Programming breadth that can support low-level work: Python, C/C++, Go, Rust, SQL, Bash and systems/cloud tooling.

## 2.2 Missing evidence relative to the supplied Anthropic GPU and inference-system JDs

| Already credible | Needs strong thesis evidence |
| --- | --- |
| Distributed systems / fault tolerance | Serious CUDA/Triton kernel work |
| Kubernetes and production reliability | Nsight Systems / Nsight Compute / CUPTI profiling |
| Multi-GPU / NCCL exposure | Roofline analysis and memory-bandwidth reasoning |
| PyTorch / distributed training | Tensor-core / FP8 / FP4 / quantization numerics |
| Latency and performance work | vLLM / SGLang / FlashInfer internals |
| Checkpoint/recovery | Kernel-to-runtime-to-user-latency reasoning |
| Backend systems | Numerical/model-output regression diagnosis |

## 2.3 Hard constraint: three months of genuine full-time research before January

The research plan must maximize experimental throughput. The user expects to begin a full-time job in January, so October–December should produce the core measurement result, prototype, and paper-quality evaluation. Work after January should mainly be writing, robustness checks, and incremental extensions rather than discovering whether the core phenomenon exists.

• Avoid thesis directions whose critical path is specialized physical hardware, human subjects, or custom data collection.

• Prefer automated GPU sweeps that can run unattended and produce reproducible artifacts.

• Prefer a narrow, falsifiable systems claim over a large framework.

• Do not spend weeks building a scheduler before establishing an oracle upper bound and problem frequency.

## 2.4 Target-role interpretation

The supplied Anthropic GPU role emphasizes CUDA/Triton/CUTLASS, tensor-core and memory-bandwidth optimization, profiling, compilers/framework internals, NCCL/collectives, low precision, large-scale ML infrastructure, and performance modeling. The supplied Inference Systems role emphasizes profiling, roofline analysis, end-to-end throughput/latency/reliability, numerical correctness, observability, and tracing regressions across routing, batching, kernels and hardware. The thesis should therefore force work at both levels: low-level kernel behavior and end-to-end inference consequences.

# 3. What the frontier already solves

This section is intentionally adversarial. It prevents the thesis from being framed around a contribution that already exists in papers, production systems, or active open-source roadmaps.

## 3.1 Frontier-lab production signals

| Source | What is already happening | Implication for thesis |
| --- | --- | --- |
| Anthropic | Infrastructure changes can alter model quality across heterogeneous accelerators. A 2025 postmortem traced degraded outputs to routing and mixed-precision/top-k implementation issues, and Anthropic chose exact top-k / higher precision despite a small efficiency cost. [R1] | Correctness is a production inference constraint, not merely a unit-test concern. |
| OpenAI | GPT-5.6 inference work explicitly optimizes routing, scheduling, kernels, caching and model implementation; OpenAI reports autonomous production-kernel optimization plus verification tooling. [R4] | “Use AI to optimize inference” or “generate faster kernels” is not a clean research gap. |
| Google | PROMPTS uses profiler data plus multi-agent reasoning to propose high-value distributed training/serving configurations. [R7] | Generic profiler-to-configuration recommendation is occupied. |
| Meta | KernelEvolve runs closed-loop generation, correctness testing, profiling and search across heterogeneous accelerator kernels. [R8] | Agentic kernel generation/search is highly competitive. |
| Microsoft | OpScale and Murakkab push optimization to operator/workflow granularity; LLM-42 addresses determinism with verify/rollback. [R9][R10][R22] | Generic fine-grained scheduling or deterministic inference is already active research. |
| NVIDIA / FlashInfer | FlashInfer exposes optimized attention, GEMM, communication and sampling kernels behind common APIs and supports specialization/selection across dynamic request shapes. [R11] | Performance-aware kernel selection already exists; correctness-aware selection must be more specific. |

## 3.2 Academic systems frontier

| Area | Closest work | Already solved / shown | Consequence |
| --- | --- | --- | --- |
| Performance simulation | Vidur; KernelSight-LM [R14][R13] | High-fidelity LLM inference simulation and kernel-level modeling already exist. | Do not claim “we built a simulator” as novelty. |
| Cross-layer diagnosis | TELLER [R12] | NVTX/CUPTI + logs can reconstruct request-level call chains and localize inference problems. | Generic cross-layer profiler/RCA is weak. |
| Kernel generation benchmarks | KernelBench-X; Atrex-Bench; FastKernels [R15][R16][R17] | Production alignment, trace-derived shapes and end-to-end integration are now part of kernel-generation evaluation. | A new synthetic kernel benchmark is weak. |
| Kernel correctness verification | Correctness Illusion; Contract-Grade Verifier; FlashInfer RFC [R18][R19][R26] | Fixed-shape allclose checks are inadequate; stronger fuzzing/contract gates catch real defects. | Do not frame stronger testing alone as the full thesis. |
| Cross-kernel numerical divergence | Integer Alibi [R20] | CUTLASS and Triton INT8 implementations can diverge despite identical mathematical interfaces; downstream token flips correlate with small logit margins. | Strong direct prior art; thesis must go beyond showing one backend pair diverges. |
| Infrastructure drift | DriftBench [R21] | Hardware, precision and framework changes can alter outputs; drift can sometimes be predicted. | Measurement/prediction alone is partly occupied; mitigation is explicitly open. |
| Determinism | LLM-42 [R22] | Fast-path inference plus deterministic verification/rollback can provide deterministic outputs. | Do not claim “preserve determinism with dynamic batching” as novel. |
| Selective stabilization | LAMP; BGSS [R23][R24] | Selective higher-precision recomputation/stabilization based on estimated numerical risk is already explored. | “Run sensitive layers in higher precision” is not sufficient novelty. |
| Adaptive dispatch | DA-MoE [R25] | The best fused-MoE kernel changes with routing skew; a GPU-resident dispatcher can exploit that. | Dynamic performance-driven dispatch itself is not novel. |

## 3.3 Live open-source evidence that the problem is not hypothetical

• FlashInfer’s 2026 release-quality RFC reports that many recent bugs cluster in low precision and MoE; stronger invariant/fuzzing harnesses caught real bugs after landing, and a substantial fraction of fixes were in dispatch/validation/marshaling rather than exotic kernel math. [R26]

• A September 2026 vLLM issue reports a B200/B300-specific case where enabling CUDA graph replay changes greedy output for a Gemma model while controls on other GPUs/models remain bit-identical. [R27]

• Another September 2026 vLLM issue reports silent numerical corruption for a particular NVFP4 gated-MoE topology on B200: the engine runs, but the model output becomes invalid because a padding/layout assumption moves rows across the gate/up boundary. [R28]

Key frontier synthesis The interesting boundary is no longer “can we make kernels fast?” or “can we test kernels?” It is whether a production serving system can safely exploit multiple fast implementations and aggressive low-precision paths without silently changing model behavior, and whether the correct selection/qualification policy can be cheaper than always using the conservative implementation.

# 4. Candidate thesis directions considered and adversarial verdicts

| Candidate | Status | Why |
| --- | --- | --- |
| Generic cross-layer LLM profiler | KILL | TELLER + Nsight/HTA/vLLM tracing already make basic cross-layer profiling/RCA a crowded contribution. |
| Generic inference performance simulator | KILL | Vidur and KernelSight-LM already cover high-fidelity end-to-end and kernel-level simulation. |
| LLM agent recommends serving configs | KILL / PIVOT | PROMPTS and production lab workflows already automate this strongly. |
| LLM-generated GPU kernels | PIVOT | KernelEvolve, KernelBench-X, Atrex-Bench and FastKernels make this an extremely fast-moving area; microbenchmark wins may not improve end-to-end serving. |
| Agent-aware GPU scheduling | PIVOT | Recent agent-workflow systems already exploit workflow structure; novelty boundary is thin for a 3-month thesis. |
| Generic fault-tolerant inference | PIVOT | Strong overlap with existing resume strengths and active serving/recovery literature; adds less new career signal. |
| Generic deterministic inference | KILL | LLM-42 directly attacks determinism with verify/rollback. |
| Selective high-precision stabilization | KILL as generic thesis | LAMP and BGSS already selectively spend precision where risk is high. |
| Correctness-aware kernel/backend qualification + selection | MEASURE-FIRST | Pieces exist separately, but the serving decision problem that trades performance against downstream model-output risk appears less directly answered in public work. |

## 4.1 Deprioritized robotics / weapons-evaluation directions

Robotics is not being chosen as the thesis domain. The user does not have a strong enough preference for robotics to justify the hardware/logistics risk, and the three-month intensive-research window favors automated GPU experiments. Weapons-related capability evaluation remains intellectually interesting as an evaluation-science area, but it would shift the career signal away from the GPU/inference roles that motivated this thesis search.

# 5. Primary thesis dossier: SafeDispatch / KernelGuard

## 5.1 One-sentence idea

Build and evaluate a correctness-aware kernel/backend qualification and selection layer that chooses the fastest implementation for an LLM inference workload only when the substitution is demonstrably safe under an explicit numerical and model-output contract.

## 5.2 Why the problem exists

• Modern LLM serving stacks expose multiple implementations for GEMM, attention, MoE, sampling, quantization, CUDA graph paths, and communication; the fastest implementation can depend on shape, routing skew, batch size, precision, hardware generation and runtime state.

• These implementations are often treated as interchangeable because they implement the same mathematical operator, but finite-precision behavior, scale application, reduction order, padding/layout assumptions and compiler/runtime choices can differ.

• Autoregressive decoding amplifies small numerical changes when logits are close: one token flip changes the entire continuation.

• Current systems therefore face a three-way tension: performance, generality/portability, and behavioral correctness.

## 5.3 Precise research question

Research question Can real-activation-aware numerical contracts and runtime context predict when nominally interchangeable GPU kernels/backends are unsafe to substitute, enabling faster LLM inference than a static conservative implementation while preserving an explicit model-output correctness target?

## 5.4 Falsifiable hypotheses

H1 — Non-interchangeability: For at least some real LLM operators and workload regimes, multiple “correct” backend implementations produce downstream model-output differences that are not captured reliably by a fixed small-sample allclose test.

H2 — Structured risk: Unsafe substitutions are not random; they correlate with measurable features such as operator shape, precision/scale statistics, reduction depth, activation distributions, hardware/backend, routing skew, or downstream logit margin.

H3 — Selection opportunity: The fastest safe implementation varies across workload regimes often enough that a correctness-aware policy has measurable value relative to a single conservative static kernel.

H4 — Cheap decision: A lightweight qualification/selection rule can capture most of the oracle benefit without adding enough overhead to erase the performance gain.

## 5.5 Exact novelty boundary and non-claims

Do NOT claim as novel Dynamic kernel dispatch; GPU autotuning; stronger kernel fuzzing; cross-hardware drift measurement; deterministic LLM inference; selective high-precision execution; or the observation that different kernels can produce different outputs. All of these have direct recent prior art.

Candidate surviving contribution A serving-oriented qualification/selection mechanism that maps real activations + workload/hardware/backend context to a performance-optimal choice under an end-to-end model-output correctness constraint, with evidence that simpler contract checks or static policies leave meaningful performance or correctness on the table.

## 5.6 What “correctness” should mean

Use a hierarchy; do not reduce correctness to one tolerance.

| Level | Operational meaning |
| --- | --- |
| Level 0: Contract | Shape, dtype, finite/non-finite behavior, aliasing/mutation rules, masks/padding, scale conventions, edge cases. |
| Level 1: Tensor numerical | Absolute/relative/ULP error versus reference; distribution of error; outlier-aware error; backend pair agreement. |
| Level 2: Layer/hidden-state | Activation divergence after the operator and after subsequent layers; amplification/attenuation. |
| Level 3: Logit | Max/mean logit error, KL/JS divergence, top-k set changes, argmax flips, logit margin. |
| Level 4: Sequence | Exact-match under greedy decoding, first-divergence token, divergence rate, continuation divergence. |
| Level 5: Task | Accuracy/quality delta on a small representative evaluation set; only needed for candidates that pass lower levels but still alter outputs. |

## 5.7 Mechanism options (do not choose before measurement)

| Mechanism | Description | When to use |
| --- | --- | --- |
| Offline qualification matrix | Benchmark candidate kernels on representative real activations/shapes; create a safe allow-list per model/hardware/config. | Lowest risk / easiest; may be enough if risk is static. |
| Deployment-time gate | Run a conformance suite during model/hardware rollout and reject risky backend combinations before serving. | Strong production value; less “dynamic” but publishable if validation is novel. |
| Runtime rule-based dispatch | Select among pre-qualified kernels based on shape, routing skew, precision and cheap risk features. | Good 3-month target if regime-dependent risk exists. |
| Runtime learned risk model | Predict probability of material downstream divergence and choose fastest kernel under a risk budget. | Only justify if simple rules fail and there is enough data. |
| Fast path + sampled verification | Use fast candidate normally; occasionally replay/reference-check high-risk cases, demote on regression. | Stretch; overlaps conceptually with verified speculation and release-quality systems. |

## 5.8 Strong baselines

• Fastest-only autotuner: choose the lowest-latency implementation using microbenchmarks.

• Static conservative reference: one implementation known to be stable across all tested regimes.

• Fixed allclose gate: conventional correctness check with fixed shapes/samples/tolerances.

• Contract-grade verifier / fuzzing-inspired gate: stronger kernel-level testing without model-level information.

• Simple logit-margin threshold: especially important because Integer Alibi reports strong predictive value for token flips.

• Per-shape allow-list: tests whether a complex runtime predictor is unnecessary.

• Oracle fastest-safe choice: upper bound used before building a policy.

## 5.9 Strongest adversarial objections

| Reviewer attack | Required answer |
| --- | --- |
| “This is just FlashInfer autotuning plus a correctness test.” | Must show the downstream model-behavior constraint changes which kernel should be chosen, and that ordinary contract/fuzz tests are insufficient or too conservative. |
| “DriftBench already predicts infrastructure drift.” | DriftBench is configuration-level measurement/risk prediction and explicitly leaves mitigation open; thesis must localize decisions to substitutable kernel/backend choices and demonstrate a serving action. |
| “Integer Alibi already proves cross-kernel divergence.” | Use it as prior art / sanity check, then generalize across operators, workload regimes or dispatch decisions and add a selection/qualification mechanism. |
| “LLM-42 already solves output consistency.” | LLM-42 targets deterministic serving with verify/rollback, not selecting among multiple kernel implementations under a performance-versus-behavior constraint. |
| “A simple logit-margin rule is enough.” | Benchmark it directly. If it captures almost all value, pivot to the simpler contribution rather than forcing a complex model. |
| “The phenomenon is too rare to matter.” | Kill the runtime-dispatch thesis if the oracle performance benefit under the correctness constraint is small. |

# 6. First decisive experiments and kill tests

## 6.1 Experiment 0: reproduce one known phenomenon only to validate the harness

Purpose: prove the measurement stack can detect a documented backend-induced divergence. This is not a thesis contribution.

• Preferred starting point if available: Qwen3 INT8 with CUTLASS vs Triton in vLLM, following the class of experiment in Integer Alibi [R20].

• Alternative on Blackwell: use a current vLLM/FlashInfer issue with a known backend/config-specific output failure [R27][R28].

• Capture exact software versions, kernel-selection evidence, seeds, GPU SKU, clocks/power mode if possible, and all artifacts needed to replay.

## 6.2 Experiment 1: problem-existence matrix

| Axis | Minimum sweep |
| --- | --- |
| Models | At least 2 open models; start small enough for fast sweeps, then add one modern MoE/quantized model if hardware allows. |
| Operators/backends | At least 2 substitutable implementations for GEMM/scaled GEMM; add MoE/attention if available. |
| Precision | BF16 control plus INT8/FP8/FP4 path available on target hardware. |
| Shapes/regimes | Prefill vs decode; batch/sequence or routed-token sizes; reduction depth; routing skew for MoE. |
| Inputs | Random/synthetic controls AND real captured activations. |
| Hardware | One NVIDIA GPU is sufficient for first claim; second GPU generation is highly valuable for final robustness. |

### Record for every candidate pair:

• Kernel latency distribution and speed ordering.

• Tensor-level error and contract violations.

• Hidden-state/logit divergence.

• Greedy argmax/token flips and first divergence position.

• End-to-end TTFT/TPOT/throughput when integrated.

• Workload features that may explain both performance and risk.

## 6.3 Compute the oracle before building a dispatcher

For each workload point w:
  safe(w, k) = correctness_contract(model, w, kernel k)
  k_oracle(w) = argmin latency(w, k) over kernels where safe(w, k)=True

Compare k_oracle against:
  (a) fastest-only kernel
  (b) one static conservative kernel
  (c) per-shape static allow-list

If the oracle has little advantage over a static safe choice, there is no reason to build a dynamic mechanism.

## 6.4 GO / PIVOT / KILL gates

| Observation | Decision |
| --- | --- |
| No meaningful cross-kernel/model-output differences under realistic activations after broad enough testing. | KILL SafeDispatch; move to performance/conformance tooling only if it has an independent research claim. |
| Differences exist, but fixed contract/fuzz tests perfectly identify dangerous substitutions and performance ordering is static. | PIVOT to deployment-time qualification / release gating. |
| Risk is regime-dependent but a per-shape allow-list captures nearly all oracle benefit. | PIVOT to simple static qualification; do not over-engineer runtime prediction. |
| Risk and performance both vary with runtime context; fastest-safe kernel changes often enough to matter. | GO for correctness-aware runtime dispatch. |
| A single cheap feature (for example logit margin) captures almost all risk. | Use the simple mechanism; make the empirical result and minimal policy the contribution. |
| Safety mechanism/dispatch overhead erases the end-to-end speedup. | PIVOT to offline/deployment-time gating. |

Internal heuristic for a “meaningful” opportunity: look for an oracle gain large enough to survive integration overhead, ideally several percent end-to-end rather than only a microbenchmark win. Any numeric threshold chosen for GO/KILL should be labeled as an internal project heuristic, not a literature standard.

# 7. Twelve-week research plan

| Time | Goal | Exit criterion |
| --- | --- | --- |
| Week 1 | Environment + harness | Pin vLLM/PyTorch/CUDA; add kernel-selection logging; capture reproducible configs; reproduce one known divergence; establish reference path. |
| Week 2 | Measurement pipeline | Automate activation capture, kernel pair execution, numerical metrics, greedy replay, and performance timing. Produce machine-readable result bundles. |
| Weeks 3–4 | Problem-existence sweep | Run model/operator/shape/precision sweeps. Compare random vs real activations. Compute fastest-safe oracle and simple baselines. |
| Week 5 | Claim lock | Choose GO/PIVOT/KILL. Write a 2-page internal research claim with strongest prior art and reviewer rejection sentence. Do not expand scope before this point. |
| Weeks 6–7 | Mechanism | Implement the simplest mechanism supported by data: allow-list, rule-based risk gate, or lightweight predictor. Keep dispatch overhead measurable. |
| Week 8 | Serving integration | Integrate into vLLM/FlashInfer path or a thin experimental serving harness. Measure TTFT, TPOT, throughput, tail latency and correctness. |
| Weeks 9–10 | Generalization | Second model; second operator family; ideally second GPU generation. Test OOD shapes and software/kernel revisions. |
| Week 11 | Adversarial review | Run strongest simple baselines, ablations, negative controls, and failure analysis. Try to disprove the thesis. |
| Week 12 | Paper + open source | Freeze artifacts, write paper draft, architecture/evaluation diagrams, README, reproduction scripts, and a concise thesis handoff for post-January work. |

January rule By the time the full-time job starts, the core thesis claim should already have survived or failed. Post-January work should not depend on discovering the phenomenon for the first time.

# 8. Implementation and evaluation blueprint

## 8.1 Minimal software stack

• Serving/runtime: vLLM first; use SGLang only if a specific backend comparison requires it.

• Kernel library: FlashInfer plus Triton/CUTLASS or vLLM native implementations; DeepGEMM/other backend only if it creates a clean interchangeable pair.

• Profiling: Nsight Systems for end-to-end timelines; Nsight Compute for kernel-level bottlenecks/roofline reasoning; CUPTI/NVTX only where automation needs it.

• Analysis: Python + pandas + structured JSON/Parquet artifacts; avoid manual spreadsheet-only workflows.

• Reproducibility: containerized environment; exact git SHAs; CUDA/driver/GPU metadata; fixed seeds; artifact manifests.

## 8.2 Suggested repository structure

safe-dispatch/
  README.md
  configs/              # model/hardware/backend experiment configs
  harness/              # activation capture, replay, kernel selection evidence
  contracts/            # tensor/operator correctness checks
  metrics/              # numerical, logit, sequence, performance metrics
  integrations/         # vLLM / FlashInfer hooks
  policies/             # static allow-list, rules, optional learned model
  experiments/          # sweep definitions
  results/              # immutable run manifests + summaries
  scripts/              # reproduce figures/tables
  tests/
  paper/                 # figures, notes, paper draft

## 8.3 Run manifest: minimum fields

• timestamp/run id

• git SHAs

• container image

• GPU SKU + driver + CUDA

• model/checkpoint hash

• dtype/quantization

• operator/backend/kernel id

• shape/runtime regime

• input source + activation id

• seed

• latency samples

• tensor metrics

• logit/token metrics

• task metric if used

• pass/fail under each correctness level

## 8.4 Performance metrics

• Kernel median/p95 latency and achieved bandwidth/FLOPs where meaningful.

• Roofline position / utilization for candidate kernels.

• End-to-end TTFT, TPOT, requests/s or tokens/s, p95/p99 latency.

• Dispatch/qualification overhead.

• GPU memory footprint and utilization.

• If multi-GPU extension is attempted: NCCL/collective time, overlap, rank skew and communication efficiency.

## 8.5 Candidate risk features (only after measurement)

| Feature class | Examples |
| --- | --- |
| Static/operator | dtype, quantization format, M/N/K, reduction depth, tensor layout, scale convention, kernel/backend id, GPU architecture. |
| Activation | magnitude distribution, outlier fraction, scale ranges, zeros/sparsity, per-channel statistics. |
| Serving context | prefill/decode, batch size, sequence length, routing histogram/skew, CUDA-graph mode, tensor/expert-parallel config. |
| Downstream sensitivity | logit margin or approximate margin proxy; layer position; amplification observed in calibration runs. |

## 8.6 Experimental discipline

• Separate “problem exists” from “mechanism works.” The first paper-quality figure may simply characterize when substitutions are unsafe.

• Always include random/synthetic-input controls so a real-activation effect is not confused with generic kernel error.

• Use exact greedy decoding for primary sequence-divergence experiments; stochastic decoding can hide or amplify differences.

• Do not generalize from one GPU. A single-GPU result can support the initial claim, but the final paper should either add another architecture or explicitly scope the claim.

• Do not use only averages. Tail latency and rare correctness failures matter in serving.

• Preserve negative results; they determine which mechanism is justified.

# 9. Alternate pivots if the primary hypothesis fails

| Fallback | Question | Novelty threat |
| --- | --- | --- |
| Pivot A — Cross-hardware/backend conformance and release qualification | If drift exists but is mostly static, build a high-signal qualification workflow that uses real activations + contract/model-level checks to approve kernel/backend/hardware upgrades. | Closest threats: DriftBench, contract-grade verifier, FlashInfer quality RFC. Must prove model-aware qualification catches failures these miss or reduces test cost. |
| Pivot B — Counterfactual value prediction for kernel/runtime optimizations | Predict end-to-end TTFT/TPOT impact of a proposed component speedup before implementing it. | Threats: KernelSight-LM, Vidur, OpenAI performance modeling, PROMPTS. Only pursue if a narrow intervention-prediction gap survives. |
| Pivot C — Correctness-aware MoE kernel dispatch | Narrow SafeDispatch to fused MoE, where performance ordering changes with routing skew and low-precision integration bugs are active. | Threat: DA-MoE already dispatches for performance. Contribution must be correctness-aware and show real model-output risk. |
| Pivot D — Performance-regression qualification across accelerator generations | Model whether a kernel/runtime change is both performant and output-compatible on new hardware. | Threat: DriftBench and production qualification systems; requires access to at least two GPU generations. |

# 10. Publication, open-source, and career story

## 10.1 What would constitute a research contribution

• A new empirical finding: clearly characterized regimes where standard kernel interchangeability assumptions fail or where simple correctness gates mispredict downstream behavior.

• A generalizable model/criterion for “safe substitution,” not just a one-off bug fix.

• A selection/qualification mechanism with strong baselines and a measured performance/correctness frontier.

• An end-to-end integration demonstrating that the result matters in a real serving stack.

• A reusable open-source harness for reproducing cross-kernel comparisons with real activations and model-level metrics.

## 10.2 Possible venue families

Depending on final contribution and timing: MLSys, ASPLOS, ISCA/HPCA (if hardware/kernel emphasis is strong), OSDI/SOSP/NSDI/EuroSys (if the runtime/system contribution is strong), or a focused workshop if the result is narrower. Venue fit should be decided after Week 5, not before the empirical claim is known.

## 10.3 Open-source artifact

• Reproducible kernel/backend conformance harness.

• Captured-activation replay format with safe redistribution where licenses allow.

• Policy implementation (static/rule-based/runtime) separated from measurement code.

• Scripts that recreate every paper figure/table from run manifests.

• A small catalog of documented “interchangeability failures” with exact versions and minimized reproducers where licensing permits.

## 10.4 Career signal after thesis

The desired narrative is: “I already knew distributed ML reliability and multi-GPU infrastructure; my thesis took me down the stack into LLM serving, GPU kernels, profiling, low precision, hardware-specific behavior, and numerical correctness. I can diagnose a performance/correctness problem from the user-visible symptom down to the kernel and build a mechanism that fixes it.”

### Expected credible skills if the thesis is executed well:

• CUDA

• Triton

• CUTLASS / FlashInfer

• vLLM internals

• Nsight Systems

• Nsight Compute

• CUPTI/NVTX

• roofline analysis

• FP8/FP4/INT8 numerics

• CUDA Graphs

• MoE kernels

• kernel fusion/autotuning

• numerical regression testing

• end-to-end LLM serving performance

# 11. Handoff instructions for the next researcher/session

## 11.1 Do these first

1. Re-check the last 4–8 weeks of arXiv, MLSys/OSDI/SOSP/ASPLOS/ISCA papers and vLLM/FlashInfer issues before locking novelty; this area moves quickly.

2. Read the closest six threats in full: Integer Alibi, DriftBench, DA-MoE, Contract-Grade Verifier, FlashInfer Release-Quality RFC, and LLM-42.

3. Choose the actual GPU(s) available. Hardware access materially changes which quantization/backend experiments are realistic.

4. Implement Experiment 0 and Experiment 1 before designing a learned policy.

5. Calculate the fastest-safe oracle. If its advantage is small, stop and pivot immediately.

## 11.2 Questions that remain intentionally unanswered

• Which operator family gives the best thesis signal: scaled GEMM, fused MoE, attention, sampling, or CUDA-graph/runtime path?

• Is risk mostly static per model/hardware/kernel, or does it vary enough with workload/input to require runtime dispatch?

• What is the cheapest metric that predicts material downstream impact?

• How much end-to-end speedup is available after enforcing the correctness constraint?

• Does the phenomenon generalize across GPU generations or primarily expose backend-specific integration bugs?

## 11.3 One-paragraph handoff prompt

Continue the master’s thesis research in this dossier. Treat SafeDispatch/KernelGuard as MEASURE-FIRST, not as a fixed thesis. Refresh the latest literature and vLLM/FlashInfer issues; read the closest prior work; then design/run the cheapest experiment that tests whether the fastest safe kernel/backend changes across realistic LLM inference regimes. Compute the oracle upper bound before implementing a dispatcher. Preserve negative results and apply the GO/PIVOT/KILL gates in Section 6. Do not claim novelty for dynamic dispatch, kernel fuzzing, infrastructure-drift measurement, deterministic inference, or selective precision; the contribution must survive those prior-art threats.

# 12. Source ledger and references

All links below were refreshed during preparation of this handoff. Preprints and GitHub issues should be treated as current evidence, not equivalent to peer-reviewed findings. The literature frontier is dated 22 September 2026.

[R1] A postmortem of three recent issues (2025). Anthropic Engineering. https://www.anthropic.com/engineering/a-postmortem-of-three-recent-issues

Establishes: Heterogeneous accelerator implementations and precision/compiler/runtime changes can silently affect model outputs in production; exact top-k / higher precision were used to restore quality.  Limits / relevance: Production incident report; not a general theory of kernel selection.

[R2] Designing AI-resistant technical evaluations (2026). Anthropic Engineering. https://www.anthropic.com/engineering/AI-resistant-technical-evaluations

Establishes: Anthropic’s performance team hires engineers who optimize accelerator-like workloads; performance work spans low-level optimization and judgment about tooling.  Limits / relevance: Hiring/evaluation context, not thesis prior art.

[R3] Anthropic Careers — Performance Engineer / GPU / Inference roles (2026). Anthropic Careers. https://www.anthropic.com/careers/jobs

Establishes: Current role family includes Performance Engineer, GPU and Performance Engineer, Inference Systems/Engine roles.  Limits / relevance: Role details in this dossier primarily come from the user-supplied job descriptions.

[R4] How GPT-5.6 fuses frontier intelligence with frontier efficiency (2026). OpenAI Engineering. https://openai.com/index/gpt-5-6-frontier-intelligence-efficiency/

Establishes: OpenAI optimizes inference across routing, scheduling, kernels, caching and model implementation; production kernels were rewritten/optimized with verification tooling.  Limits / relevance: Company engineering report; details of internal systems are partial.

[R5] Systems Generalist, GPT Infrastructure (2026). OpenAI Careers. https://openai.com/careers/systems-generalist-gpt-infrastructure-san-francisco/

Establishes: OpenAI is building automated optimization campaigns that generate/compile/execute/verify/grade candidate kernels, runtime configs and serving-stack changes.  Limits / relevance: Hiring description; confirms production direction, not a research publication.

[R6] Software Engineer, Inference - Performance Optimization (2026). OpenAI Careers. https://openai.com/careers/software-engineer-inference-performance-optimization-san-francisco/

Establishes: Role emphasizes cross-layer performance modeling, microbenchmark-to-cost estimates, and bottleneck identification from application through kernels/hardware.  Limits / relevance: Career signal, not a research result.

[R7] PROMPTS: Performance Optimization via Multi-Agent Planning for LLM Training and Serving (2026). Google Research. https://research.google/pubs/prompts-performance-optimization-via-multi-agent-planning-for-llm-training-and-serving/

Establishes: Profiler-informed multi-agent reasoning can recommend high-value distributed training/serving configurations on production workloads.  Limits / relevance: Optimization recommendation; not kernel-level correctness-aware dispatch.

[R8] KernelEvolve: How Meta’s Ranking Engineer Agent Optimizes AI Infrastructure (2026). Meta Engineering / ISCA 2026 paper context. https://engineering.fb.com/2026/04/02/developer-tools/kernelevolve-how-metas-ranking-engineer-agent-optimizes-ai-infrastructure/

Establishes: Closed-loop LLM kernel generation, correctness testing, profiling and optimization can improve production throughput across heterogeneous hardware.  Limits / relevance: Primarily kernel generation/search, not model-behavior-aware serving dispatch.

[R9] OpScale: Operator-level Provisioning and Autoscaling for LLM Serving (2026). Microsoft Research / arXiv. https://www.microsoft.com/en-us/research/publication/opscale-operator-level-provisioning-and-autoscaling-for-llm-serving/

Establishes: Operator-level elasticity can improve SLO/cost efficiency in LLM serving.  Limits / relevance: Resource orchestration granularity, not kernel numerical correctness.

[R10] Murakkab: Resource-Efficient Agentic Workflow Orchestration in Cloud Platforms (2026). OSDI 2026 / Microsoft Research. https://www.microsoft.com/en-us/research/publication/systemx-resource-efficient-agentic-workflow-orchestration-in-cloud-platforms/

Establishes: Workflow-aware optimization jointly reasons about models, hardware and agent workflow components.  Limits / relevance: Makes generic agent-aware scheduling a weaker novelty target.

[R11] Run High-Performance LLM Inference Kernels from NVIDIA Using FlashInfer (2025). NVIDIA Technical Blog. https://developer.nvidia.com/blog/run-high-performance-llm-inference-kernels-from-nvidia-using-flashinfer/

Establishes: FlashInfer provides optimized attention/GEMM/communication/sampling kernels, dynamic specialization and common APIs across serving engines.  Limits / relevance: Performance-oriented kernel infrastructure; not a model-behavior risk policy.

[R12] TELLER: Non-intrusive Cross-Layer Root-Cause Analysis for LLM Inference (2026). arXiv:2608.01975. https://arxiv.org/abs/2608.01975

Establishes: Cross-layer NVTX/CUPTI + log analysis can reconstruct request execution and localize inference root causes.  Limits / relevance: Preprint; reduces novelty of a generic profiler/RCA thesis.

[R13] KernelSight-LM: A Kernel-Level LLM Inference Simulator (2026). arXiv:2606.28565. https://arxiv.org/abs/2606.28565

Establishes: Models token-level execution with kernel, communication and host-overhead components, including continuous batching and caching.  Limits / relevance: Preprint; threatens generic counterfactual/performance-model ideas.

[R14] Vidur: A Large-Scale Simulation Framework for LLM Inference (2024). arXiv:2405.05465. https://arxiv.org/abs/2405.05465

Establishes: High-fidelity simulation of LLM serving configurations and workload-sensitive deployment behavior.  Limits / relevance: Older but foundational; generic simulation is not novel.

[R15] KernelBench-X: A Comprehensive Benchmark for Evaluating LLM-Generated GPU Kernels (2026). arXiv:2605.04956. https://arxiv.org/abs/2605.04956

Establishes: Shows correctness/performance gaps, large cross-hardware variation, and severe difficulty on quantization tasks.  Limits / relevance: Preprint; benchmark focuses generated kernels, not serving-time downstream model behavior.

[R16] Are LLM-Generated GPU Kernels Production-Ready? A Trace-Driven Benchmark and Optimization Agent (Atrex-Bench) (2026). arXiv:2607.14541. https://arxiv.org/abs/2607.14541

Establishes: Uses production-trace-derived operators/shapes and roofline-aware scoring to evaluate generated kernels in realistic settings.  Limits / relevance: Preprint; emphasizes production relevance and performance, not SafeDispatch’s proposed decision constraint.

[R17] FastKernels: Benchmarking GPU Kernel Generation in Production (2026). arXiv:2605.23215. https://arxiv.org/abs/2605.23215

Establishes: Shows sandbox kernel gains can fail in production-shaped frameworks and may cause interface/compilation/correctness issues.  Limits / relevance: Preprint; benchmark/artifact focus.

[R18] The Correctness Illusion in LLM-Generated GPU Kernels (2026). arXiv:2606.20128. https://arxiv.org/abs/2606.20128

Establishes: Fixed-shape allclose tests can certify buggy kernels; op-schema-aware seeded fuzzing with high-precision references catches seeded defects across multiple GPUs.  Limits / relevance: Focused on kernel correctness oracle, not downstream model-level substitution decisions.

[R19] A Contract-Grade Verifier for LLM-Generated GPU Kernels (2026). arXiv:2608.12700. https://arxiv.org/abs/2608.12700

Establishes: Proposes a multi-gate verifier and reports many kernels accepted by weaker harnesses violate stronger contracts.  Limits / relevance: Preprint; major novelty threat to any thesis framed only as “better verification.”

[R20] The Integer Alibi: Localizing Cross-Kernel Divergence in INT8-Quantized LLM Inference (2026). arXiv:2608.13756. https://arxiv.org/abs/2608.13756

Establishes: Swapping CUTLASS vs Triton INT8 linear kernels in vLLM can change sequences; localizes divergence to scale application/output rounding and links token flips to small logit margins.  Limits / relevance: Direct prior art; SafeDispatch must generalize and act on the phenomenon rather than rediscover it.

[R21] DriftBench: Measuring and Predicting Infrastructure Drift in LLM Serving Systems (2026). MLSys 2026. https://proceedings.mlsys.org/paper_files/paper/2026/hash/ea0b5818ae9255ee1fb1e3b4442d2ffe-Abstract-Conference.html

Establishes: Measures 236,985 prompt-response pairs across models, GPUs, frameworks and precisions; predicts some forms of drift and explicitly leaves mitigation open.  Limits / relevance: Closest high-level threat/support for correctness-aware qualification.

[R22] LLM-42: Enabling Determinism in LLM Inference with Verified Speculation (2026). arXiv:2601.17768; SOSP 2026 context. https://arxiv.org/abs/2601.17768

Establishes: Uses a fast path plus fixed-shape verification/rollback to preserve deterministic inference without replacing all kernels.  Limits / relevance: Different objective but a strong mechanism threat to verification-based designs.

[R23] LAMP: Look-Ahead Mixed-Precision Inference of Large Language Models (2026). arXiv:2601.21623. https://arxiv.org/abs/2601.21623

Establishes: Selectively recomputes parts of transformer inference at higher precision using rounding-error analysis.  Limits / relevance: Makes generic selective-precision stabilization non-novel.

[R24] Numerical Fragility in Transformers: A Layer-wise Theory for Risk Estimation and Selective Stabilization (2026). AISTATS 2026 / PMLR 300. https://proceedings.mlr.press/v300/baek26a.html

Establishes: Builds a layer-wise numerical-risk estimator and budgeted selective stabilization controller.  Limits / relevance: Direct threat to any thesis whose core claim is merely “predict fragile layers and raise precision.”

[R25] Decoding the Skew: Distribution-Aware MoE Inference with Adaptive Kernel Dispatch (2026). arXiv:2607.23099. https://arxiv.org/abs/2607.23099

Establishes: Shows fastest fused-MoE kernel changes with routing skew/token count and builds GPU-resident adaptive kernel dispatch.  Limits / relevance: Critical novelty threat: dynamic dispatch is already shown for performance; SafeDispatch must add a correctness/model-behavior constraint.

[R26] FlashInfer Release-Quality Action Plan (2026). FlashInfer GitHub RFC #3605. https://github.com/flashinfer-ai/flashinfer/issues/3605

Establishes: Documents active work on stronger invariant/fuzzing harnesses, cross-backend convention checks, low-precision/MoE bug clusters and release gating.  Limits / relevance: Fast-moving upstream roadmap; could scoop pure verification ideas.

[R27] vLLM issue #55238: B200/B300 CUDA graph replay changes greedy output for Gemma (2026). vLLM GitHub issue. https://github.com/vllm-project/vllm/issues/55238

Establishes: Current hardware/model-specific example where an execution-mode choice changes greedy output, with corrected controls isolating Blackwell behavior.  Limits / relevance: Issue report, not peer reviewed; useful production evidence and potential reproducer.

[R28] vLLM issue #55649: NVFP4 gated-MoE end-padding silently corrupts Gemma-4-26B at TP2 on B200 (2026). vLLM GitHub issue. https://github.com/vllm-project/vllm/issues/55649

Establishes: Current example where an integration/layout assumption allows execution to succeed while producing corrupted outputs.  Limits / relevance: Issue report; illustrates why qualification must include integration contracts, not only kernel math.

[R29] From Minutes to Seconds: LLM-Guided Autotuning for Helion Kernels (2026). PyTorch Blog. https://pytorch.org/blog/from-minutes-to-seconds-llm-guided-autotuning-for-helion-kernels/

Establishes: LLM-guided autotuning can reach strong kernel performance with substantially fewer search evaluations than Bayesian optimization.  Limits / relevance: Further evidence that generic kernel autotuning is crowded.

# Appendix A. Supplied resume/JD evidence

These are user-supplied materials used to map the thesis to career goals. They are not public-literature references.

| Material | Key evidence used |
| --- | --- |
| Resume: Kushagra_Bainsla_Resume_2027(7).pdf | Research assistant work on reliable distributed ML; LinkedIn multi-GPU cross-node transparent checkpoint/restore; backend systems and latency/reliability achievements; CUDA/NCCL/PyTorch/Kubernetes skills. |
| Anthropic JD: Performance Engineer, GPU | CUDA/Triton/CUTLASS/FlashAttention, tensor-core and memory-bandwidth optimization, profiling, ML frameworks/compilers, NCCL/NVLink/collectives, low precision, large-scale infrastructure. |
| Anthropic JD: Performance Engineer, Inference Systems | Profiling/roofline analysis, cross-layer latency/throughput/reliability, numerical correctness, observability, routing/batching/autoscaling, accelerator concepts and model-output regression investigation. |

# Appendix B. Working definitions and metrics

| Term | Working definition |
| --- | --- |
| Kernel interchangeability | Two implementations are interchangeable only relative to an explicit contract: same accepted inputs, required numerical behavior, side effects, and acceptable downstream model behavior. |
| Infrastructure drift | Change in model outputs induced by hardware, precision, framework, runtime, kernel or other serving configuration changes while model intent/checkpoint is notionally unchanged. |
| Safe kernel | A candidate kernel/backend that satisfies the chosen correctness contract for the model/workload regime under evaluation. |
| Fastest-safe oracle | An upper-bound policy that knows, for each workload point, which candidates are safe and chooses the lowest-latency one. |
| TTFT | Time to first token: queueing + prefill path until first generated token. |
| TPOT / inter-token latency | Time per output token during decode; commonly sensitive to batching, kernel launch overhead, memory bandwidth and communication. |
| Roofline | A performance model comparing compute intensity with hardware compute and memory-bandwidth ceilings to distinguish compute- vs memory-bound regimes. |
| Material output regression | A predeclared model-level change exceeding the project’s correctness threshold: e.g., greedy token flip, sequence divergence, or task-quality degradation—not merely any floating-point difference. |

Bottom line The thesis should begin as a measurement study, not a runtime project. The most valuable first result is a defensible answer to: “Under realistic LLM inference, when does the fastest implementation cease to be safely interchangeable, and is the performance opportunity large enough to justify a correctness-aware selection mechanism?” If the answer is no, pivot quickly. If the answer is yes, the remaining system design becomes much clearer.